# UNIVERSITY OF BEDFORDSHIRE

DEPARTMENT OF COMPUTER SCIENCE AND TECHNOLOGY
FINAL YEAR UG PROJECT

WEEKLY PROGRESS REPORT FORM

| Student’s Name: | Sayub Shakya | Supervisor’s Name: | Pawan KC |  |
| --- | --- | --- | --- | --- |
| Project Title: | EkSamadhan-AI: A SaaS Customer Support Platform with Hybrid AI Human Escalation for E Commerce |  |  |  |
| Date: |  | Report No.: |  | 1 |

| Summary of progress (including any problems) | This week I set up the project environment and got Facebook Messenger messages flowing into the system. Tasks Done: - Created the GitHub repository and added my supervisor as a collaborator. - Wrote the project documentation: requirements, system architecture, design guidelines and the build plan. - Set up the development environment: Java 21 with Spring Boot, PostgreSQL in Docker, and a React frontend. It builds and runs. - Created the Meta developer app, connected the Facebook Page and configured the webhook. - Tested it end to end: a real Messenger message from another account reached the database in under a second. Issues and Roadblocks: - Instagram could not be linked yet. Meta placed a temporary restriction on the account after repeated login attempts. It clears on its own, and Facebook is unaffected. - While the app is in development mode, Meta only delivers messages from accounts registered to it, so testing required a second developer account. - The development tunnel address changes every hour, which broke the fixed address Meta requires. I solved this with a small proxy service that keeps the address stable. |
| --- | --- |
| Plan for next month | - Submit the Meta App Review. It is needed before people outside my test accounts can message the page, and takes several weeks, so I am starting now. - Add proper login using OAuth 2.0 and JWT, replacing the temporary account currently hardcoded. - Restructure messages into conversation threads with a status. The escalation feature depends on this. - Link the Instagram account once the restriction lifts. - Begin the AI knowledge engine: uploading business documents, generating embeddings and storing them in Pinecone for search. |
| Supervisor’s comments |  |

Student’s Signature …………………………………			Date ………………………….

Supervisor’s Signature ……………………………...			Date ………………………….

When signed this form must be scanned and submitted via the relevant link on BREO